Lookout #4 Public Meeting

February 8, 2025 12:30 – 1:45pm

Bruce Township Hall

The meeting opened with a welcome by Dusty King and introduction of  the partners who are, responsible for spearheading this project; and attendees. Bruce Township is represented by Mike Pins, the US Coast Guard by Charles Palmer, and the Neebish Island Historical Society by Mary Schallip

Mr. Palmer reported that the Coast Guard has issued a five-year license to Bruce Township for the purpose of restoring Lookout #4. He will be our point of contact.

Mrs. Schallip gave the group some history on the role the Society has played in maintenance of the Lookout in years past. As the Society is a 901c nonprofit organization, all donations will flow through them.

Mr. Pins presented an outline to establish the group.  The first item on the outline was Organizational Structure. A steering committee was proposed. Mike was appointed chairperson, Dusty- secretary, and Mary- treasurer. We will continue to look for a project coordinator.

Committees were identified as:

- Fundraising & Finance

- Volunteer Coordination  & Outreach

- Site Planning & Restoration

- Public Relations & Community Engagement

- Compliance & Safety

Methods of communication led to the decision to establish a Facebook page for the project.  Lori Miller agreed to be on the PR Committee and do this.

Lively discussion led to the acceptance of  “Shipmates of  Lookout #4” as the project name. It is to be followed by “St. Mary’s River, Barbeau, Michigan”. Donations to the project will be tabulated under categories identified as ensign, captain, etc. Donations should be mailed to Mary made out to the  Neebish Island Historical Society with a memo note “Lookout 4”. Other funding methods (venmo, paypal etc) are being considered.

Discussion of grant opportunities, a plan of work, an estimate of costs, being registered on the historical registry and fund raising followed. All these items will be addressed by committees and brought to the next meeting which is tentatively scheduled for late April.

Meeting adjourned.